# Organic Discovery — Kuberan's Tasks

Step-by-step guide, dcvoltage.co.uk

Source: “LEDsone Organic Discovery: Rules, Recommendations and Results Log” (Google Doc, last updated Sunday 4 October 2026). Approver: Muguntha.   Updated 2026-10-05: GA-19 now 4 of 6 parts done.

## Status Overview

| # | Code | Task | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | KU-01 | dcvoltage E27 batch 1 (C1/C3/C4/P1/P2/P5/G1/G2/G3) | Fri 2 Oct 18:00 SL | Done |
| 2 | GA-19 | dcvoltage pack (6 parts, detailed below) | Start Mon 5 Oct | 4 of 6 done |
| 3 | KU-02 | dcvoltage E27 batch 2 (C2/C5/C7/P3/P4/P6/P10/G4/G6) | Wed 7 Oct 18:00 SL | Not started |
| 4 | KU-03 | dcvoltage E27 batch 3 (C8/C10/C11/P7, then C6/P8/P9) | Mon 12 Oct 18:00 SL | Not started |

APPROVAL GATE — read before starting GA-19 “Kuberan_website_fixes_2026-09-29.docx” states twice: “Never change prices or compare-at prices without Muguntha’s approval.” It names compare-at prices and alt text specifically as store data needing his OK before bulk-editing — separate from template/theme work. Parts 1, 2, 5 and 6 are now DONE — all template/structural work, no approval needed. Parts 3 (alt text) and 4 (compare-at prices) remain BLOCKED — report already sent to Muguntha, Hethesha and Sajeepan with live data, awaiting her decision.

## Part 1 — Product Title as the H1  [DONE]

### What's wrong

dcvoltage’s theme currently prints a separate small heading before the real H1 (same bug class as P10 in the earlier E27 batch, but site-wide here, not just product 1025). Fixed: two bugs found (the title block's “H1” setting only applied CSS styling, not the real tag, which was hardcoded as <h3>; plus a second duplicate heading in the sticky add-to-cart bar). Both fixed and verified live on two different products.

### Steps

- Shopify Admin → Online Store → Themes → Edit code (or the duplicate theme if building there first, per the “always build on a duplicate theme” rule).

- Find the product page template/section responsible for the title (likely main-product.liquid or similar).

- Confirm the product’s title is wrapped in a single <h1> tag, with no other heading element duplicating it above/before it.

- If there’s a separate “eyebrow” heading printing the title a second time before the real H1, remove it (same fix pattern as the earlier P10 task).

- Save, preview, and repeat for a sample of product pages to confirm only one H1 shows.

### How it's checked

The bot fetches sample product pages and confirms exactly one <h1> containing the product title. Confirmed live on 2 products via raw HTML fetch.

## Part 2 — Show Ratings  [DONE]

### What's wrong

0 of 15 sampled product pages show star ratings today (per the Sept 29 doc’s earlier audit). Fixed: Judge.me was already installed with 27 real published reviews, but its display blocks were switched off. Enabled both, confirmed live.

### Steps

- Confirm which review app dcvoltage uses (Shopify Admin → Apps — e.g. Judge.me, Loox, or Shopify’s own Product Reviews).

- If reviews exist but aren’t displaying: add the review app’s star-rating block to the product template.

- If there are genuinely 0 reviews yet: do NOT fabricate a rating.

- Confirm AggregateRating structured data is present once real reviews exist.

### How it's checked

Fetch sample product pages, check for visible rating stars plus the AggregateRating schema. Confirmed live.

## Part 3 — Alt Text on Images  [BLOCKED]

APPROVAL NEEDED FIRST — see the gate above before bulk-editing this part.

### What's wrong

1,385 of 3,655 dcvoltage images have no alt text (stale audit figure). Live pull today found the real current count: 1,356 of 4,196 images. Report sent to Muguntha, Hethesha and Sajeepan — awaiting her decision on bulk vs. manual approach. No changes made.

### Steps

- Identify the image set: a mix of product images and collection/theme images.

- For bulk coverage, a pattern-based approach (product title + variant) is faster than manual entry — confirm with Muguntha whether a bulk script is acceptable.

- Write descriptive, accurate alt text — product name plus a key distinguishing detail. Never invent details not visible in the image.

- Save and spot-check a sample of updated images.

### How it's checked

The bot counts empty alt text across the catalogue; target is 0.

## Part 4 — Clear Wrong Compare-At Prices  [BLOCKED]

APPROVAL NEEDED FIRST — see the gate above before changing any compare-at price.

### What's wrong

41 dcvoltage variants show a compare-at price below the selling price or at £0.00 (stale audit figure) — a UK consumer-law risk. Live pull today found the real current count: 57 variants (40 on ACTIVE products). Report sent to Muguntha, Hethesha and Sajeepan — awaiting her decision per variant. No changes made.

### Steps

- Pull the list of affected variants (compareAtPrice < price, or compareAtPrice = 0 while a price exists).

- For each affected variant, decide with Muguntha: blank the compare-at price, or set a genuine, verifiable prior price.

- Do not set compare-at prices without her decision per variant or an agreed rule.

- Apply the agreed change per variant.

- Re-check the full set afterward to confirm 0 variants still show an invalid compare-at price.

### How it's checked

Re-run the compare-at price audit, confirm 0 matches remain.

## Part 5 — Add B22 and E14 Bulb Collections  [DONE (content follow-up requested)]

### What's wrong

These collections didn’t exist yet on dcvoltage. Created both live: B22 Bulbs (7 products, verified via a thorough sweep of titles/descriptions/tags/SKUs) and E14 Bulbs (1 product, confirmed with Kuberan given the thin count). SEO title + meta description set for both, matching E27 Bulbs’ style. Follow-up requested: bring both up to E27’s full content level (header nav, intro box, quick links, shape table, FAQ, breadcrumb, schema) — not yet built.

### Steps

- Shopify Admin → Products → Collections → Create collection.

- Name matching the existing E27 collection's title pattern for consistency.

- Add matching products manually (same approach used for the E27 collection).

- Repeat for the second fitting type.

- Add SEO title + meta description, matching the style already used for the E27 collection.

### How it's checked

The bot fetches the new collections directly to confirm they exist and are populated. Confirmed live — both return 200, correct products/title.

## Part 6 — Answer-First Intro on the Wall-Light Collection  [DONE]

### What's wrong

No answer-first intro existed on the Wall Light collection — its existing content article opened with a descriptive line, not a direct answer. Fixed: added a short answer-first paragraph above the existing article (nothing else touched, confirmed via diff), and rebuilt the FAQ section's styling into a proper accordion (rotating +/− icon, orange highlight on open, no default browser triangle). Confirmed live.

### Steps

- Shopify Admin → Products → Collections → Wall Light.

- Add an intro text block above the product grid.

- Write a short, direct answer-first intro — lead with the main buyer question, answer in the first 1-2 sentences.

- Check whether the field is plain text or HTML before pasting anything with formatting.

### How it's checked

The bot fetches the collection page and checks for intro text appearing before the first product. Confirmed live via raw HTML fetch — intro appears before the existing article heading.

## Reference: Where Things Already Stand

Earlier E27 work (KU-01, done) and its screenshots/evidence are elsewhere in the same dcvoltage-e27-model folder.

The full “next level” task file is Kuberan_E27_next_level_2026-10-01.txt in this folder — KU-02 and KU-03 pull their specific item codes (C2, C5, C7, etc.) from there.

Full GA-19 detail, screenshots, and evidence: GA19_progress_2026-10-05.md / .docx.